Factory Installation Prerequisites Questionnaire

Project: New Manufacturing / Industrial Factory Setup

Target Country:  Uzbekistan.

Date: April 2026

Purpose:

This questionnaire collects detailed information required to evaluate the feasibility, cost, and requirements for setting up a new factory.

Respondent Information

- Full Name & Designation: ______________________________

- Organization / Department: ______________________________

- Contact Number: ______________________________

- Email Address: ______________________________

- Date of Response: ______________________________

Section 1: Land Acquisition

- Current land lease / acquisition price for industrial use:

- Per Acre: Lease approx. 800–3,000 USD/acre/year USD

- Per Square Meter: Lease approx. 0.20–0.75 USD/m²/year USD

- In Free Economic Zones (FEZs): Long-term lease; FEZ tax/customs incentives

- Any special discounts for foreign investors? Yes → FEZ/industrial-zone incentives by investment size

- Ownership options for foreign investors:

- Freehold ownership possible? No, generally leasehold for foreign investors

- Long-term lease only? Yes

- Minimum lease period: 3–49/50 years

- Renewal terms: Renewable subject to compliance and land-use approval

Section 2: Construction & Building Costs

- Average construction cost per square meter for a standard factory building (civil works):

300–550 USD per m²

- Steel Structure Shed Factory (8 ft block + total height 30 feet):

- Estimated cost per m²: 250–450 USD

- Brief breakdown (steel, roofing, insulation, etc.): Steel frame 35–45%; roofing/insulation 20–30%; blockwork 10–15%; floor/foundation 15–25%; MEP 10–20%.

- Shell Scheme cost (basic structure without internal fit-out):

180–320 USD per m²

- Office building cost attached to factory:

450–800 USD per m²

Section 3: Utilities

- Industrial utility prices (2026):

- Electricity (per kWh): __0.083–0.125 USD/kWh (UZS 1,000–1,500; no peak/off-peak)

- Natural Gas (per m³): 0.15 USD/m³ (UZS 1,800; VAT included)

- Water (per m³): approx. 0.20–0.30 USD/m³

- Connection / deposit fees: project-based; electricity approx. 50–150 USD/kW if no major upgrade

- Load Shedding Factor for Utilities: estimated <1–3% annual interruption risk in FEZ/industrial zones  .

- Solar electricality Cost (Per kWh):  approx. 0.03–0.05 USD/kWh utility-scale; 0.06–0.09 rooftop  .

Section 4: Labor Costs

- Labor costs:

- Unskilled / Average labor (per month): 250–450 USD

- Skilled / Technical labor (per month): 450–900 USD

- Employer social security contribution (%): 12% payroll social tax

- Restrictions on foreign skilled workers: Work permit/PINFL required; first foreign director may be exempt for 3 months if capital > UZS 400m

Section 5: Taxation & Investment Incentives

- Taxation Policy for manufacturing companies:

- Corporate Income Tax rate: 15%

- VAT rate: 12%

- Other taxes: Social tax 12%; property tax 1.5%; land/water/resource taxes if applicable

10.  Investment Incentives offered by the Government to foreign investors:

(Tax holidays, exemptions, reduced rates, etc.)

FEZ residents: CIT, property, land and water-use tax exemptions for 3–10 years by investment amount; customs/VAT exemptions for approved imported equipment and materials.

Section 6: Legal, Financial & Company Setup

- Company Registration:

- Total cost: approx. 30–300 USD state fee

- Time required: 1–3 working days

- Minimum capital requirement: No general LLC minimum; UZS 400m threshold for foreign-invested status

- Average lawyer and consultant fees for full setup: approx. 1,500–5,000 USD

- List of mandatory Certifications and Government Approvals required (with approx. time & cost):

Export License, Cost and Time required for Approval:

Typical approvals: company/tax/VAT registration 1–3 days; construction permit/design expertise 15–45 days; environmental, fire and sanitary clearances 5–30 days; utility technical conditions 5–20 days; product conformity certificate if regulated 5–20 days. Export license is not required for ordinary manufactured goods; controlled goods license usually 7–12 working days.

- Allowed Company Structures for foreign investors:

100% foreign-owned LLC, JSC, joint venture, branch/representative office, and permanent establishment.

- Exit Strategy (Wind-up & Closure):

- Approximate closure cost: approx. 1,000–5,000 USD + taxes/debts

- Restrictions on capital & profit repatriation: Allowed after taxes, bank compliance and FX documentation

Section 7: Banking & International Payments

- Banking Channels:

- Ease of international transfers: Good; SWIFT/wire transfers available via major banks

- Number and Names of international / foreign banks operating: 5 foreign-capital banks: Tenge, KDB Uzbekistan, Ziraat Uzbekistan, Saderat Tashkent, Ipoteka Bank

- Is SWIFT system fully functional and reliable? Yes

Comments: Reliable through major commercial banks; typical processing 1–3 banking days

- Cryptocurrency regulations and acceptance by the Central / State Bank:

Crypto assets are regulated by NAPP; transactions/services must use licensed resident providers. Crypto is not legal tender and is not accepted for ordinary bank payments.